PROJECT PROPOSAL

Mini Shopping Mall

Arcade-Idle Store Tycoon — Game Design and Project Proposal

You are the whole staff of a mall, one unit at a time.IDLE TYCOON

| Prepared by | Kaon — developer and designer |
| --- | --- |
| Revision | 2 · 23 September 2026 |
| Status | Submitted for approval |
| Decision requested by | 30 September 2026 |
| Live build | kaonhew02.github.io/MiniShoppingMall |
| Repository | github.com/KaonHew02/MiniShoppingMall |

THE ASK Approval for a ten-week Phase 4 — the seventh shop, sound, collision, a late-game balance pass and a v1.0 release — with one part-time developer (~100 hours) and RM 0 committed.

Document control

| Document | Mini Shopping Mall — Project Proposal |
| --- | --- |
| Revision | 2, 23 September 2026 |
| Author | Kaon |
| Status | Submitted for approval — decision requested by 30 September 2026 |
| Baseline | Repository KaonHew02/MiniShoppingMall at commit d4c0d1f (23 September 2026) |
| Source of truth | docs/PROPOSAL.md in the repository. This document is generated from it by npm run proposal, so the two never disagree |

Revision history

| Rev | Date | Summary |
| --- | --- | --- |
| 1 | 22 Sep 2026 | First issue — the game specification as built: core loop, shop roster, per-shop specification, staff and logistics, economy, rulebook, interface guide, art direction, architecture, save data, roadmap and risks |
| 2 | 23 Sep 2026 | Reorganised as a full project proposal — background, solution, objectives, players, testing, plan, budget, sign-off and glossary added; new Security and anti-cheat section after the 23 September hardening; architecture, save shape and risks updated for the release build and the seal; mall-level formula corrected; diagrams and screenshots; Word and PDF editions |

How to read this proposal

Sections 1–5 make the case: what the game is, the gap it answers, and how success is measured. Sections 6–13 are the game itself — the loop, the six shops, staff, the economy, the rulebook, the interface and the art — written so the game could be rebuilt from them without the source. Sections 14–17 are how it is built, saved, protected and tested. Sections 18–22 are the proposal proper: the plan, the risks, the budget, what comes after, and the decision. Section 23 is a glossary.

Contents

1  Executive summary	5

2  Background and problem statement	6

2.1  What the alternatives get wrong	6

2.2  The design flaw underneath all of it	6

2.3  Where the project started	6

3  Proposed solution	7

3.1  The genre is arcade-idle, not idle-clicker	7

3.2  Five design pillars	7

3.3  One new scarce resource per shop	7

3.4  What the player gets that they did not have	7

4  Objectives and success criteria	8

4.1  What "done" means for Phase 4	8

4.2  Explicit non-objectives	9

5  Target players and platform	10

5.1  Jobs to be done	10

5.2  Audience and platform	10

5.3  What it is not	10

6  Game specification	11

6.1  The core loop	11

6.2  World and projection	11

6.3  Movement and physical constants	11

6.4  Tick model	12

6.5  Shopper arrival and the escalator	12

6.6  The shopping list	12

6.7  Systems every shop shares	13

7  Shop roster and progression	14

7.1  The mall is a ring	15

7.2  Why each shop is a different game	15

7.3  Product lines within a shop	15

8  Per-shop specification	17

8.1  Grocery Store — the stocking game	17

8.2  Coffee Shop — the service game	17

8.3  Burger Rush — the bottleneck game	18

8.4  Sport Outlet — the selling game	19

8.5  Fashion Boutique — the matching game	19

8.6  TechHub — the comparison game	20

9  Staff, stock and logistics	21

9.1  The roster	21

9.2  What a stocker actually does	21

9.3  Capacities	21

9.4  Earning while you are away	22

9.5  Restock and production timing	22

10  Economy and balance	23

10.1  Price and upgrade curves	23

10.2  Mall level, gems and the boost	23

10.3  Starting position and the first purchases	24

10.4  Patience, by shop	24

10.5  The buy roll	24

10.6  Failure states	25

10.7  The known balance lesson	25

11  Rules of play	26

11.1  Opening a shop	26

11.2  Legal actions	26

11.3  Carrying	27

11.4  Serving at the till	27

11.5  Scoring	27

11.6  Fair play	27

11.7  Edge cases	28

12  Interface guide	29

12.1  Screen inventory	29

12.2  HUD anatomy	30

12.3  The dock	30

12.4  Controls	30

12.5  Navigation flow	31

12.6  The bottom sheet	31

12.7  Products sheet	31

12.8  Staff sheet	32

12.9  Map sheet	32

12.10  Boost sheet	32

12.11  Settings sheet	32

12.12  Offline sheet	32

12.13  In-world feedback	33

12.14  Notification language	33

13  Art direction, brand and audio	34

13.1  Identity	34

13.2  The face shading rule	34

13.3  Palette	34

13.4  Product painters	34

13.5  Logo pipeline	35

13.6  Audio	35

14  Technical architecture	36

14.1  Stack	36

14.2  File layout	37

14.3  The shop module contract	37

14.4  Floor plans	38

14.5  Movement and collision	38

14.6  Rendering	38

14.7  Deployment	38

15  Save data and persistence	40

15.1  Shape	40

15.2  The save-index rule	40

15.3  Forward-compatible merging	41

15.4  Export, import and Drive	41

16  Security and anti-cheat	42

16.1  Threat model	42

16.2  Controls in place	42

16.3  Privacy by construction	43

16.4  What is not protected, and why	44

17  Testing and quality assurance	45

17.1  Measured results on record	45

17.2  The invariant worth testing	45

17.3  Browser matrix	46

17.4  Per-floor acceptance	46

17.5  Per-shop acceptance	46

17.6  Economy acceptance	46

17.7  Release checklist	47

18  Project plan and timeline	48

18.1  Phases 1–3 — delivered	48

18.2  Phase 4 — proposed	48

18.3  Milestones	49

19  Risks and mitigations	50

19.1  The three that deserve a decision, not just a mitigation	50

20  Resources and budget	52

20.1  People	52

20.2  Tools and infrastructure	52

20.3  Optional and conditional costs	52

20.4  Three-year total cost of ownership	53

20.5  What the budget does not buy	53

21  Future roadmap	54

21.1  Next: shop 4, the Pizza Restaurant	54

21.2  Deferred by shop	54

21.3  Cross-cutting candidates	55

21.4  Deliberately not built, and why	55

21.5  Open questions	55

21.6  The sibling apps	55

22  Conclusion and approval	56

22.1  The decision requested	56

22.2  Sign-off	56

22.3  Sources	56

23  Glossary	58

# 1  Executive summary

Mini Shopping Mall is a browser-based arcade-idle store tycoon. You drive one character round one shop floor at a time, read what each customer wants from the bubble over their head, do the work they are waiting on, and take the money off the floor. Earn enough and the escalator in the corner opens the next shop — which asks a different question. Six of the seven planned shops are built, each a different game sharing one character, one economy and one save file. A working build is live at kaonhew02.github.io/MiniShoppingMall.

The pitch: you are the whole staff of a mall, one unit at a time.

| Product | Mini Shopping Mall — Idle Tycoon |
| --- | --- |
| Genre | Arcade-idle store tycoon, single player |
| Platform | One HTML page — phone, tablet or desktop browser; touch-first, joystick-driven |
| Delivered | 6 of 7 shops playable; four languages; save, backup and Google Drive copy |
| Code | 13,955 lines of plain JavaScript in 24 files, plus one stylesheet and one page |
| Security | Release build sealed in one closure; saves sealed with a hash; Content-Security-Policy |
| Dependencies | None at runtime. Two build tools (esbuild, resvg) and no framework |
| Running cost | RM 0/month — GitHub Pages hosting, the player's own browser for storage |
| Effort to date | 29 commits, 27 Aug 2026 – 23 Sep 2026 |
| Proposed next phase | 10 weeks: the seventh shop, sound, collision, late-game balance, a store-ready v1.0 |

The design bet is that one control scheme can carry six unrelated genres. Each shop keeps the joystick and the thought bubble and changes what the bubble means:

| Shop | Unlock | The question it asks | Genre |
| --- | --- | --- | --- |
| Grocery Store | free | Is the shelf full? | stocking |
| Coffee Shop | $6K | Is it made yet? | service |
| Burger Rush | $45K | Which station is holding up the tray? | bottleneck |
| Sport Outlet | $180K | Have they tried it, and did anyone advise them? | selling |
| Fashion Boutique | $4.2M | Have you got it in their size, and is a cubicle free? | matching |
| TechHub | $95M | Which of the two is right for them? | comparison |

This document is two things at once. Sections 6 to 13 are the full game specification — the loop, every shop, the staff, the economy, the rulebook and a screen-by-screen interface guide — so the game can be handed to an artist, a balancer or a second engineer without reading the source. The rest is the proposal proper: what the game is for, how it is built and protected, how it is tested, what could go wrong, and what the next phase costs.

The ask. Approval to run the ten-week Phase 4 in Project plan and timeline (§18) at the resourcing set out in Resources and budget (§20) — one developer, part-time, about 100 hours, and RM 0 committed.

# 2  Background and problem statement

The arcade-idle genre — you walk a character round a shop, carry stock, and hire staff to automate what you have grown bored of — is one of the most-played casual formats on phones. Its best-known games prove the loop works. Most of them also stop asking anything new after the first shop.

## 2.1  What the alternatives get wrong

| Option | What it costs the player |
| --- | --- |
| Tap-to-collect idle clickers | No body in the game. The only verb is a tap on a menu, and the only decision is which number to raise next |
| Arcade-idle clones | The first shop is a good game. The second is the same shop re-skinned — a customer walks in, picks something up and pays — so the player has learned everything in ten minutes |
| Free-to-play tycoon apps | Energy timers, forced adverts and gem stores sit between the player and the loop. The game is tuned to sell, not to play |
| Deep management simulations | Rewarding, but built for a desk and an hour, not a phone and five minutes on a train |

## 2.2  The design flaw underneath all of it

Most arcade-idle games scale by number, not by question. Shop two sells dearer goods faster; shop five sells dearer goods faster still. The player's hands do the same thing for the whole game and only the price tag changes. The brief for this project was written against exactly that: do not make seven shops where a customer walks in, clicks and pays.

## 2.3  Where the project started

Development began on 27 August 2026 with the Grocery Store, the isometric engine and the save layer on the first day. An earlier tap-a-shop-to-collect prototype was discarded for the reason in the table above — same art, wrong product. By 4 September six shops, four languages, the brand kit, the save layer and the Drive copy had landed; revision 1 of this proposal followed on 22 September, and the security hardening on 23 September.

# 3  Proposed solution

A mall of shops that share a body, a currency and a save file — and nothing else. Every shop keeps the joystick and the thought bubble, and changes what the bubble means and what the player's hands must do about it.

## 3.1  The genre is arcade-idle, not idle-clicker

The player's body is in the game: you walk, you carry, you stand at the till. Staff exist to automate the parts you have grown bored of, which means the manual loop has to be worth doing first.

## 3.2  Five design pillars

Every feature is checked against these before it is built.

- The player's body does the work. Before designing anything, ask where the character stands and what they carry. A mechanic that resolves in a menu is not a mechanic.

- Every shop is its own game. Each shop must change the question, not the skin.

- Nothing is delivered — it is made, fetched or fitted on site. The chain from raw thing to sale is always walkable, and always visible on the floor.

- Automation is a body, not a boolean. A hire must appear on the floor and be seen doing the job. A hire that is only a flag in a menu reads as a missing character.

- Every screen says what to do next. A locked row with no cost and no position in the order reads as a bug. So does a shop with no guidance line.

## 3.3  One new scarce resource per shop

Each shop introduces exactly one new thing the player is short of, and that is what they manage. The full table is in Why each shop is a different game (§7.2).

## 3.4  What the player gets that they did not have

- Six games for one set of controls. Stocking, service, bottleneck, selling, matching and comparison — learnt one at a time, never re-learnt.

- No energy timers, no adverts, no store. Gems are earned from mall levels and nothing sells them.

- Nothing to install. A web page that opens on a phone, from a link or from a double-clicked file.

- Progress that stays theirs. The save lives in their own browser, and exports to a file or their own Google Drive.

# 4  Objectives and success criteria

The project succeeds if a player can be dropped into any shop, cold, and know what to do within five seconds — and if all seven shops play as different games on one set of controls. Everything below is a test, not an aspiration.

| # | Objective | Measure | Threshold | Status |
| --- | --- | --- | --- | --- |
| O1 | Each shop is a different game | Shops whose sale depends on a mechanic no earlier shop has | 7 of 7 | 6 of 7 — the Pizza Restaurant is Phase 4 |
| O2 | One control scheme carries every shop | Verbs beyond move and stand near | 0 | Met |
| O3 | Guidance is never missing | Moments the objective line is blank while something useful can be done | 0 | Met in playtest |
| O4 | Automation is visible | Hires that do not appear on the floor as a body | 0 | Met |
| O5 | Hiring pays | Shops where the full crew earns less than the empty floor | 0 | Met — TechHub 70% with an advisor vs 62% without |
| O6 | Floors are walkable | Gaps narrower than 1.0 unit on a walking route | 0 | Met on all six floors |
| O7 | Runs with nothing installed | Servers, accounts or plug-ins needed to play | 0 | Met — even dist/index.html opens by double-click |
| O8 | Reaches its players in their language | Languages with every interface string | 4 | Met — English, 简体中文, 繁體中文, Bahasa Melayu |
| O9 | A reload loses nothing that was paid for | Half-paid builds and levels lost across a reload | 0 | Met |
| O10 | Cash cannot be typed in from the console | Game state reachable from window in the live build | 0 | Met (23 Sep 2026) |
| O11 | An edited save is refused | Hand-edited saves or backup files accepted | 0 after 1 Nov 2026 | Met — legacy window until 1 Nov |
| O12 | A deploy is never served stale | Script files served from an old cache after a release | 0 | Met — content-hashed file names |
| O13 | The late game is balanced | Unlock tiers actually played through | 6 of 6 | Not met — nobody has played to $95M |
| O14 | The game has sound | Feedback cues with an audio cue | 8 of 8 | Not met — no engine yet |

## 4.1  What "done" means for Phase 4

O1, O13 and O14 are the three open rows, and they are the whole of the proposed next phase: the seventh shop, a balance pass that plays the late game for real, and a sound engine.

## 4.2  Explicit non-objectives

These are refused on purpose, and each refusal has a reason:

- No energy, no adverts, no paid gems. They put a wall between the player and the loop, and the loop is the product.

- No placement mode. The player never places a fixture; every floor is authored. Free placement is a city builder, and it would break the walking-room rules in Game specification (§6).

- No multiplayer, no leaderboard. A leaderboard would need a server to be honest, and a server is exactly what the security model can do without.

- No tap-to-collect. It was built, and discarded — see Background and problem statement (§2).

# 5  Target players and platform

The target is a mobile-first casual player who knows My Mini Mart, Idle Mall Tycoon or Burger Please — the three stated references — and plays in sessions of two to fifteen minutes.

| Persona | Situation | What they need | Lives in |
| --- | --- | --- | --- |
| Aina, 22 — the commuter | Twenty minutes on the LRT, one thumb free | A loop that is readable in a glance and pays for idling | The joystick, the objective line, cash that banks itself |
| Wei Jie, 29 — the optimiser | Enjoys a puzzle more than a grind | A bottleneck that moves when you fix it, and a number that proves it | Burger Rush, the Staff sheet's conversion figures |
| Priya, 17 — the collector | Wants to see every shop open | A visible ladder of what comes next, and when | The Map ring, dock badges, unlock prices |
| Encik Rahman, 44 — the returner | Opens it once a day | Something earned while away, and one clear next step | Offline earnings, the guidance line |

One player is usually several of these at once, which is why the shops scale from a two-minute Grocery session to TechHub's comparisons.

## 5.1  Jobs to be done

- When I have two minutes, I want to know what to do the moment the game opens, so that the session is not spent reading.

- When I come back tomorrow, I want the mall to have earned something, so that coming back feels worth it.

- When a shop stops being interesting to do by hand, I want to hire someone to do it, and see them do it, so that the hire feels like progress.

- When I unlock a new shop, I want to learn something new, so that it is not the last shop again.

## 5.2  Audience and platform

It ships as a single HTML page: touch-first, joystick-driven, portrait-friendly, and playable from a double-clicked index.html with no server. That constraint is deliberate — it keeps the game distributable as a folder, a static host or a wrapped mobile shell without changing a line. Four languages are shipped: English, Simplified Chinese, Traditional Chinese and Bahasa Melayu.

## 5.3  What it is not

Not a clicker. Not a city builder — the player never places a fixture; every floor plan is authored. Not multiplayer, and not online: there is no server, no account and no leaderboard.

# 6  Game specification

The player occupies exactly one shop at a time. Every shop is a closed, authored floor with a street door, a counter, a back-of-house area and an escalator. The other shops keep running while you are away, but only if they are staffed.

## 6.1  The core loop

Figure 1 — The core loop — the gold step is the only one that differs between shops

The gold step — you do the work — is the only one that differs between shops. Everything around it is shared.

## 6.2  World and projection

The scene is a 2:1 dimetric isometric grid drawn to a single canvas. One cell is 64 px wide by 35 px tall; one unit of height is 42 px. Tile size is fitted to the smaller screen axis, so a wide desktop window does not zoom past the floor.

The camera trails the player rather than being dragged, easing toward a point 0.6 units above their feet. It is clamped so all four screen corners stay on the floor at any zoom between 0.7x and 1.7x.

Each shop declares its own floor box. The Grocery Store is the largest at 27.5 x 19.0 units, because it is the only one with a farm bolted onto the back; the default box is 23.5 x 15.2.

## 6.3  Movement and physical constants

| Constant | Value | Meaning |
| --- | --- | --- |
| PLAYER_SPEED | 3.8 units/s | top speed at full stick |
| STAFF_SPEED | 2.9 units/s | hired staff |
| CUSTOMER_SPEED | 2.1 units/s | shoppers |
| ACCEL | 14 | how sharply a new heading is taken up |
| BODY_R | 0.22 units | body radius, for separation and walls |
| REACH | 0.8 units | how close you stand to use a station |
| CARRY_CAP | 12 items | arms hold any mix, stacked overhead |
| CARRY_SLOW | 0.4 | fraction of speed lost with full arms |
| HANDLE_RATE | 9 items/s | in and out of your arms |

Only the player collides with fixtures. Customers and staff collide with each other but pass through scenery, which is a known limitation.

## 6.4  Tick model

The game runs one requestAnimationFrame loop. Frame delta is clamped to 0.1 s; a delta over 1.5 s (a backgrounded tab) is handed to a catch-up pass and the frame proceeds at 0.05 s. Any Rush Hour counts down by that same delta, so a boost runs on game time. Order within a frame is fixed:

- Rebuild the walkability cache, then run station restock timers.

- Move the player, the stockers and the cashier.

- Spawn and step customers; age cash piles.

- Run the active shop module (cafe, food, sports, boutique or tech); the generic till runs only for shops that do not own their counter.

- Separate bodies so no two end the frame in the same spot.

- Run the floor pads in order: till plot, build plots, OPEN sign, guidance, level pads, doors, passive income from other shops, mall level check.

- Ease the camera, render, refresh the HUD.

Progress autosaves every 10 seconds of loop time, and on visibilitychange and pagehide.

## 6.5  Shopper arrival and the escalator

Customers arrive only while the OPEN sign is flipped. The gap between arrivals interpolates from 3.0 s when quiet to 1.3 s when busy, driven by mall level over 12, and the floor is capped at 9 shoppers at once.

Once a second shop is open, 45% of arrivals and departures use the escalator instead of the street door, because those shoppers are doing the whole mall rather than one unit. A ride takes 2.6 s end to end; the run climbs 1.05 units and the rider's height tracks the tread exactly. With one shop open the escalator is idle.

## 6.6  The shopping list

Outside the tutorial, a Grocery shopper carries a list rather than a single want.

| Roll | Odds |
| --- | --- |
| 1 / 2 / 3 different products | 45% / 33% / 22% |
| 1 / 2 / 3 of each product | 55% / 28% / 17% |
| Total items carried | capped at 6 |

They collect shelf by shelf, taking 0.28 s to lift each item, then pay one total at the till. A shopper who hovers behind a full queue for 25 seconds gives up and puts the whole basket back.

## 6.7  Systems every shop shares

- Build plots. A product line, a machine, a court, a cubicle or the till itself starts as a plot on the floor. Stand on it and your cash drains in until it is paid; partial payment is remembered.

- Level pads. Every station has a pad beside it. Standing on it pours cash into the next level, raising that line's price and its production speed.

- The OPEN sign. By the door. Flipping it is what lets customers in.

- Cash on the floor. Each sale drops a pile. Walk over it to bank it; a pile left 9 seconds banks itself, so idling still pays.

- The bin. Walk into it to empty your arms when you picked up the wrong thing.

- The queue. A counter with a queue slot line running back toward the door.

- Passive income. Every shop you are not standing in accrues its rate continuously, provided it is staffed.

# 7  Shop roster and progression

Six of the seven planned shops are built. The seventh, a Pizza Restaurant, is specified but not implemented; it is the only gap in the roster.

| # | Shop | Signature loop | Unlock | Status |
| --- | --- | --- | --- | --- |
| 1 | Grocery Store | Stock → Pick → Checkout | free | Delivered |
| 2 | Coffee Shop | Order → Prepare → Serve → Table | $6K | Delivered |
| 3 | Burger Rush | Order → Kitchen → Assemble → Pickup | $45K | Delivered |
| 4 | Pizza Restaurant | Dough → Toppings → Bake → Box | to be set | Open — Phase 4 |
| 5 | Sport Outlet | Browse → Try → Advice → Buy | $180K | Delivered |
| 6 | Fashion Boutique | Browse → Size → Fitting room → Buy | $4.2M | Delivered |
| 7 | TechHub | Browse → Demo → Compare → Buy | $95M | Delivered |

Figure 2 — The six built shops, captured from the running game

The unlock ladder is steep on purpose: each shop is roughly 4x to 20x the last, and the two late shops are separated by more than an order of magnitude, because TechHub's products are worth millions each.

## 7.1  The mall is a ring

Shops are not a menu. Each floor has an escalator in one corner that rides to the next shop, and the last one wraps back to the first. The Map draws that ring directly.

Figure 3 — The mall ring, as the Map draws it mid-game with TechHub still locked

A link is drawn solid where you can ride it and dashed where the far end is still locked. Tapping a box travels there, or buys it open if you can afford it. The middle of the ring carries the one figure that belongs to the mall rather than to any shop: what the place earns while you are away.

You can also travel physically. Stand in front of the escalator and hold for a moment, and it carries you up.

## 7.2  Why each shop is a different game

Each shop introduces exactly one new scarce resource, and that resource is what the player manages.

| Shop | The scarce thing | The failure it produces |
| --- | --- | --- |
| Grocery | shelf stock, and the feed that makes it | an empty shelf; the shopper walks |
| Coffee | machine time, ingredients in the bar, clean tables | a cold queue and no tips |
| Burger Rush | the slowest station's throughput | tickets paid for and refunded |
| Sport Outlet | your attention — someone must advise | a shopper who tried it and left it |
| Boutique | a size on the rail, and a free cubicle | a full rail that is still empty to them |
| TechHub | sealed boxes, and a translated spec sheet | a convinced buyer at an empty stand |

## 7.3  Product lines within a shop

Every shop opens its lines one at a time, in a fixed order, at their own build plot on the floor. Rank sets the price band, so later lines are always worth more. The Grocery Store has 18 lines (17 sellable plus wheat, which is feed); the Coffee Shop has 16 (six ingredients and ten recipes); the other four have 8 each.

The cheapest line in each shop is free and arrives with the store. The dearest is a long-term goal: oranges at $85K in Grocery, a TechVision TV at $260M in TechHub.

# 8  Per-shop specification

Each shop below is given as: its floor, its lines, its stations, its staff, and the one rule that defines it.

## 8.1  Grocery Store — the stocking game

Floor 27.5 x 19.0, the largest in the mall, because nothing is delivered. Nine crop beds run across the back wall, an orchard of three trees down the right, and the farmyard is a column down the left, ordered so nothing is far from what it eats: pig, chicken, wheat field, cow, oven, yogurt vat. The shop floor in the middle holds the shelves in three rows, tinted and labelled by department.

The production chain is the shop:

| Product | Comes from | Needs |
| --- | --- | --- |
| Potato, Tomato, Carrot, Eggplant, Cabbage, Cucumber, Watermelon, Strawberry, Blueberry | crop beds | time only |
| Apple, Banana, Orange | the orchard | time only |
| Wheat (not sold) | the wheat field | time only |
| Milk | the cow | wheat in the trough |
| Bread | the oven | wheat |
| Yogurt | the vat | milk |
| Bacon | the pig pen | potatoes |
| Eggs | the chicken coop | tomatoes |

The wheat field sits between the cow and the oven — the only two things that want it — and the vat sits under the cow it draws milk from. That placement is a rule, not a decoration: an earlier layout put wheat 19 units from the trough and it played badly.

Prices run from $9 (potato) to $355 (orange). Lines unlock from free (potato) to $85,000 (orange) in 18 steps.

The defining rule: a shelf holds 8. A shopper standing at an empty shelf is the only thing that drains patience.

## 8.2  Coffee Shop — the service game

Nothing waits on a shelf. Six ingredients live in crates along the back wall and must be carried to the ingredient storage beside the bar; the machines draw only on that storage, never on the crates. An empty bin is why nothing is brewing.

Ten recipes live on a menu board, each its own build plaque. Three machines make them:

| Machine | Build cost | Worked by | Makes |
| --- | --- | --- | --- |
| Coffee Machine | free | Barista | Espresso, Americano, Latte, Cappuccino, Iced Coffee, Mocha |
| Matcha & Ice Bar | $4,000 | Barista | Matcha Latte, Iced Matcha |
| Pastry Oven | $12,000 | Chef | Croissant, Cake |

Prices run $90 (espresso) to $560 (cake). Once the oven is built, 45% of tickets add a food item and a further 15% add a second; the ticket splits one job per item, each routed to its own station, and the customer pays the whole bill when the last item reaches their hands.

Seating is six tables, two free and four build plots at $900, $2,400, $6,000 and $14,000. A served customer sits for 8 to 15 seconds and leaves the table dirty. A dirty table cannot be sat at and drags tips down; wiping one takes 1.1 s. If every table is dirty or taken, they take the drink away instead.

Four jobs beyond runner and cashier: Barista, Chef, Server, Cleaner. A machine runs only when its own person is hired, or you stand at it. The barista never bakes and the chef never brews.

The defining rule: tips, capped at 25% of the price, are where the money is — and they are paid for speed in a clean room.

## 8.3  Burger Rush — the bottleneck game

Eight lines across three stations, and every combo touches all three. The ticket splits three ways, the parts cook in parallel, and the tray is not assembled until the slowest part is done.

Figure 4 — Burger Rush — three stations in parallel; the tray waits for the slowest

| Station | Build cost | Lines |
| --- | --- | --- |
| Grill | free | Cheeseburger $190, Double Burger $320, Chicken Burger $480 |
| Fryer | $5,000 | Fries $120, Nuggets $210, Fried Chicken $640 |
| Drinks Bar | $14,000 | Cola $100, Milkshake $260 |

62% of customers want the meal rather than just the main. Each station shows its own load on the floor and the worst is flagged red. Levelling a station does not end the problem, it moves it: a measured run took the fryer from load 3.7 to 0.4 and the grill from 1.2 to 3.0, and trays out went from 39 to 44 over the same 80 seconds.

This is the only shop that takes money up front, which means a walkout must be refunded. Without the refund a jammed kitchen would be free money and the bottleneck would stop mattering. With nobody hired the line seizes: a measured run gave 15 orders taken, 0 trays out, 9 walkouts.

Each line has a line bin of raw stock in front of its station. A station with an empty bin cannot start however fast it is. Two hires: a Line Cook works the stations, a Packer builds the trays.

The defining rule: the shop runs at the speed of its worst station, never its best.

## 8.4  Sport Outlet — the selling game

The goods are already made and already on the rack. Four sports, two lines each, and a court for every one of them.

| Sport | Lines | Court | Court cost |
| --- | --- | --- | --- |
| Running | Running Shoes $2.4K, Water Bottle $3.2K | treadmill | free |
| Football | Football $4.8K, Football Boots $6.4K | goal | $60,000 |
| Basketball | Basketball $9K, Team Jersey $12K | hoop | $200,000 |
| Badminton | Racket $17K, Shuttlecocks $24K | net | $500,000 |

A sport without a built court still sells, to about half as many people. A shopper picks a product up, carries it to its court, tries it for 3 to 5 seconds, then decides: buy, too dear, or not for me. A rejection goes back on the rack, and half the time becomes "show me another one".

Advice is the other half of the sale. A shopper holding something and wondering shows a question mark. Stand within 1.6 units for 0.9 s and they are talked into it. Good advice also raises what they will pay by 25%, which rescues shoppers who simply cannot afford what they picked up. A hired Sports Advisor does this without you, and the shop earns nothing unattended until you have one.

The defining rule: nobody buys what they have not tried.

## 8.5  Fashion Boutique — the matching game

Eight lines in four departments. Six are garments, which carry four sizes and must be tried on; the cap and the handbag have no size and skip the cubicle, which makes them the quick sale when the shop is heaving.

Every rail shows its size breakdown on the floor — S 2 · M 0 · L 1 · XL 3 — with a red pip for a size that has run out. Shoppers arrive wanting S, M, L or XL at 20 / 34 / 30 / 16 percent, so the middle sizes empty first. That is the whole reason the stockroom ever gets a visit.

A shopper at a rail with none of their size raises a ruler and waits on a shorter fuse than anything else in the game — 45 s against the shop's normal 70. Walk to the stockroom, pick one up, carry it over, and it goes into their hands; being served like that is worth a sale on its own. A hired Fashion Assistant runs those errands.

Five cubicles: two free, then $120K, $400K and $900K. They are the bottleneck.

| Fitting rooms | Conversion |
| --- | --- |
| 2 | 41% |
| 5 | 66% |

Prices run $38K (cap) to $380K (handbag). 42% of shoppers are after two pieces rather than one.

The defining rule: a full rail can still be an empty rail.

## 8.6  TechHub — the comparison game

Nobody comes in for a named product. They come in for a kind of thing, with a priority and a budget, and every department stocks a pair that pulls in opposite directions.

| Department | The pair | The argument | Demo bench |
| --- | --- | --- | --- |
| Audio | TechBuds $900K vs TechSound Max $1.9M | battery vs room-filling sound | free |
| Phones | TechPhone $1.4M vs TechPhone Pro $2.6M | all-week battery vs the camera | $30M |
| Laptops | TechBook Air $3.4M vs TechBook Pro $6M | thin and long-lived vs fast and hungry | $90M |
| Screens | TechView 144 $4.5M vs TechVision TV $8M | refresh rate vs sheer size | $220M |

Products carry rated specs — performance, battery, camera, display, sound — on a 1-to-5 scale, and the customer's own priority decides which of the pair is "better". They look at the first, demo it, look at the second, demo that, weigh the two, and buy the winner they can afford.

Demoing is free; selling needs a box. Fifty people can try the floor unit, but a sale takes a sealed box on the stand — that is what the stockers haul. A shopper who has already decided will wait at an empty stand exactly as long as their patience lasts.

| Shop floor | Conversion |
| --- | --- |
| Cold — no benches, nobody advising | 28% |
| All four benches | 62% |
| Benches plus a Tech Advisor | 70% |

The defining rule: a spec sheet is noise until somebody translates it.

# 9  Staff, stock and logistics

Staff are bought once, not paid wages. Every hire appears on the floor as a body doing the job, which is a hard requirement: a hire that is only a flag in a menu reads as a missing character rather than an upgrade.

## 9.1  The roster

| Role | Shops | Cost formula | Floor |
| --- | --- | --- | --- |
| Stocker (runner) | all | max(1800, unlock x 0.7) x 3.2^owned | $1,800 |
| Cashier | all | max(2500, unlock x 0.9) | $2,500 |
| Barista | Coffee | max(3200, unlock x 1.1) | $3,200 |
| Chef | Coffee | max(4000, unlock x 1.35) | $4,000 |
| Server | Coffee | max(4800, unlock x 1.6) | $4,800 |
| Cleaner | Coffee | max(2200, unlock x 0.75) | $2,200 |
| Line Cook | Burger Rush | max(2600, unlock x 0.9) | $2,600 |
| Packer | Burger Rush | max(3400, unlock x 1.2) | $3,400 |
| Sports Advisor | Sport Outlet | max(9000, unlock x 1.4) | $9,000 |
| Fashion Assistant | Boutique | max(12000, unlock x 1.3) | $12,000 |
| Tech Advisor | TechHub | max(30000, unlock x 1.2) | $30,000 |

unlock is the shop's own purchase price, so staff scale with the shop they work in. Stockers are capped at four per shop and each costs 3.2x the last, which makes the fourth roughly 33x the first.

## 9.2  What a stocker actually does

A stocker runs a two-priority job queue. Feed comes first: it hauls input to whatever station is starving — wheat to the cow, potatoes to the pig, tomatoes to the chicken, milk to the vat. Only then does it restock the emptiest shelf.

Stockers claim jobs, so two never chase the same shelf. One alone cannot keep eleven shelves and four feed stations running, which is the reason the cap is four rather than one.

## 9.3  Capacities

| Store | Holds |
| --- | --- |
| Your arms | 12 items, any mix |
| A shelf | 8 |
| A station's output crate | 10 finished items, then it stalls |
| An animal or machine's feed hopper | 8 input items |
| Cafe pickup counter | 8 finished drinks |
| Burger Rush pickup counter | 6 trays |

A station whose output crate is full stops producing. That is the signal to go and empty it.

## 9.4  Earning while you are away

A shop accrues income continuously while you stand in a different one, and offline for up to 2 hours at 50% rate. It earns nothing unless every gate below is satisfied:

| Gate | Applies to |
| --- | --- |
| Owned, till built, sign OPEN | every shop |
| At least one stocker, and a cashier | every shop |
| Barista and Server hired | Coffee Shop |
| Chef hired — otherwise the food lines alone earn nothing | Coffee Shop |
| Line Cook and Packer hired | Burger Rush |
| Sports Advisor hired | Sport Outlet |
| Fashion Assistant hired | Boutique |
| Tech Advisor hired | TechHub |

The unattended conversion rate is the shop's own buy formula with the advice bonus applied and the demo or fitting bonus applied where the facility is built, then multiplied by 0.85 — because some shoppers still cannot afford it. Unattended earning is therefore always slightly worse than a good human.

## 9.5  Restock and production timing

Each line declares a restock period in seconds, from 1.2 s (ice) to 3.4 s (orange, bread). A station produces one item per period, scaled by the speed multiplier its level has earned. MIN_RESTOCK floors the period at 0.35 s, so no amount of levelling makes a station instant.

Machine and station levels buy two things at once. In the cafe, each level adds 0.34 to brew speed and every third level adds a concurrent cup, capped at 4. In Burger Rush, each level adds 0.30 to cook speed and every second level adds a concurrent part, capped at 5 — the faster ramp is what lets the player chase a moving bottleneck.

# 10  Economy and balance

Everything tunable lives in one file, src/config.js. No other file hard-codes a number, and that is enforced by convention rather than by tooling.

## 10.1  Price and upgrade curves

A line's sale price is linear in its level, stepped by milestone multipliers and by any active boost:

price    = base × level × M_income(level) × B

cost(k)  = base_up × 1.13^(level − 1)          base_up = max(60, base price × 7)

The cost of the next level grows geometrically at 1.13 per level. Levels are capped at 100. Milestones multiply price and production speed on the way up:

| Level | Income multiplier | Speed multiplier |
| --- | --- | --- |
| 10 | x2 | — |
| 25 | x2 | x2 |
| 50 | x2 | x2 |
| 100 | x3 | x2 |

A fifth milestone at level 200 sits above the cap and can no longer be reached. It is kept in the table so that a save made before the cap existed keeps the multipliers it already bought — capping levels must not quietly nerf someone's shop.

A fully levelled line therefore earns 24x its base price per item, and produces at 8x its base speed, floored at one item per 0.35 s.

## 10.2  Mall level, gems and the boost

Mall level rises with the sum of every product level in every shop you own. Reaching mall level n needs a total of 5n(n−1) levels: level 2 at 10, level 5 at 100, level 10 at 450. Every line counts from level 1, built or not, so a new game's 18 Grocery lines already put the mall at level 2.

Each mall level pays 3 gems. Fifteen gems buy a Rush Hour: x2 income for 60 seconds, counted down in game time. Mall level also drives demand — arrival spacing interpolates from 3.0 s to 1.3 s as mall level climbs toward 12.

## 10.3  Starting position and the first purchases

| Item | Cost |
| --- | --- |
| Starting cash | $500 |
| Checkout counter | max(100, unlock x 0.02), so $100 in Grocery |
| First product line | free |
| Second line (tomato) | $250 |
| First stocker | $1,800 |
| First cashier | $2,500 |
| Coffee Shop | $6,000 |

## 10.4  Patience, by shop

Patience is the ring around a customer's bubble. What starts it draining differs by shop, and that difference is the balance lever.

| Shop | Patience | Grace | Drains while |
| --- | --- | --- | --- |
| Grocery | 25 s queue patience | — | standing at an empty shelf, or behind a full queue |
| Coffee | 46 s | 7 s | queueing, and from the moment the order is taken |
| Burger Rush | 55 s | 5 s | holding a paid ticket |
| Sport Outlet | 60 s | 6 s | waiting at an empty rack |
| Boutique | 70 s, but 45 s on a size request | 6 s | queueing for a cubicle, or waiting on a size |
| TechHub | 60 s | 6 s | waiting on a sold-out box |

The boutique's 45-second size fuse is deliberately the shortest timer in the game, because fetching a size is the stage's signature job and it has to feel urgent.

## 10.5  The buy roll

Three shops resolve a sale as a probability rather than a transaction. All three cap at 96%.

| Term | Sport Outlet | Boutique | TechHub |
| --- | --- | --- | --- |
| Base | 34% | 46% | 30% |
| Tried it / fitted it / demoed it | +30% | +26% | +18% |
| Compared against the rival | — | — | +16% |
| Advised by a person | +26% | +22% | +24% |
| Per product level | +0.8% | +0.8% | +0.8% |
| Budget, as a multiple of price | 0.72x to 2.20x | 0.80x to 2.40x | 0.70x to 2.20x |
| Budget after good advice | x1.25 | — | x1.30 |

A rejected item goes back on the rack. In the Sport Outlet, half of all rejections become "show me another one" rather than a walkout.

## 10.6  Failure states

| Failure | Where | Cost to the player |
| --- | --- | --- |
| Walkout at an empty shelf | Grocery | the sale |
| Abandoned queue after 25 s | Grocery | the whole basket goes back |
| Ticket expires | Coffee | the sale and the tip |
| Every table dirty or taken | Coffee | they take it away; tips drop |
| Ticket expires | Burger Rush | the sale and a refund, because they paid up front |
| Empty line bin | Burger Rush | the station cannot start at any level |
| Left unadvised | Sport Outlet, TechHub | conversion collapses toward the base rate |
| Size missing, nobody fetches | Boutique | a 45-second fuse, then a walkout |
| No free cubicle | Boutique | conversion falls from 66% to 41% |
| Sold out of sealed boxes | TechHub | a convinced buyer waits, then leaves |

## 10.7  The known balance lesson

Advice must not replace the rest of the loop. In TechHub, an early build let advised shoppers buy without demoing, and the demo benches stopped mattering. The rule that came out of it: an advised shopper must still go to the bench. Advice changes what they buy and what they will pay; it never skips a step of the loop.

# 11  Rules of play

This section is the rulebook: what the player may do, in what order, and what happens at the edges.

## 11.1  Opening a shop

Every shop, without exception, opens the same way. A gold arrow on the floor walks the player through it once, and only once, per shop.

- Build the counter. Stand on the checkout plot until your cash has drained in. Cost is 2% of the shop's unlock price, minimum $100. Nothing can be sold before this.

- Get the first line's goods in place. In Grocery that means harvesting potatoes and putting them on the shelf; in the cafe it means carrying beans to the bar storage; in each shop it is that shop's equivalent.

- Flip the OPEN sign by the door. No customer enters before this.

- Serve the first customer at whatever this shop counts as a counter.

- Run over the cash. First sale. The script ends here and never runs again for that shop.

After the script ends, the same line under the HUD becomes a live to-do, recomputed every frame: the cow whose trough has run dry, a queue with nobody on the till, the next line you can afford to build, the next shop you can afford to buy.

## 11.2  Legal actions

The player has no verbs beyond moving and standing. Everything is proximity-triggered.

| Action | How |
| --- | --- |
| Move | Drag anywhere for the floating joystick, or WASD / arrows |
| Pick up | Walk within 0.8 units of a station with output ready |
| Put down | Walk to the shelf, hopper or storage that takes it |
| Empty your arms | Walk into the bin |
| Serve | Stand behind the till while someone is at the front of the queue |
| Advise | Stand within 1.6 units of a shopper showing a question mark, for 0.9 s |
| Hand over a size | Carry it from the stockroom to within 1.4 units of the asker |
| Build | Stand on the plot; cash drains in continuously |
| Level up | Stand on the station's level pad; cash drains in continuously |
| Open or close | Stand on the OPEN sign |
| Travel | Stand in front of the escalator and hold, or tap a box on the Map |
| Zoom | Scroll wheel, 0.7x to 1.7x |

There is no inventory screen, no drag-and-drop, and no placement mode. If it is not reachable by walking, it is not in the game.

## 11.3  Carrying

Arms hold 12 items of any mix, stacked over the character's head. A full armful costs 40% of top speed, which is the only movement penalty in the game. Items go in and out at 9 per second, so a full load takes about 1.3 s to transfer.

Carrying the wrong thing is recoverable: the bin empties your arms with no penalty beyond the walk.

## 11.4  Serving at the till

The front of the queue is served when the player stands at the counter, or automatically when a cashier is hired. Serve time is max(0.6 s, items x 0.35 s + 0.25 s) — bigger baskets take longer, because each item gets its beat in the bag.

Standing at the till while a cashier is also hired runs the queue 1.7x faster. That is the only place in the game where the player and a hire stack.

## 11.5  Scoring

There is no score and no end. Four running figures stand in for one:

| Figure | Where it shows | What it means |
| --- | --- | --- |
| Cash | HUD, top right | spendable now |
| Gems | HUD, top right | 3 per mall level; 15 buys a Rush Hour |
| Mall level | HUD, centre | sum of every product level you own, against 5n(n−1) |
| Conversion | Staff sheet, retail shops | of everyone who walked in, how many walked out with a bag |

Conversion is the honest scoreboard in the Sport Outlet, the Boutique and TechHub, because in those shops a customer served badly still leaves without buying.

## 11.6  Fair play

The game is single player and the only person a cheat can affect is the cheater — but a number typed into a console makes the whole ladder meaningless, so the release build refuses it. The rules are simple: cash is earned on the floor, and nowhere else. A save edited outside the game is refused, a button rewritten in the browser's inspector does nothing, and winding the clock back does not replay a boost. How that is enforced is in Security and anti-cheat (§16).

## 11.7  Edge cases

- A full output crate stalls its station. Ten finished items and production stops until you clear it.

- A full queue turns people away. Anyone hovering behind it for 25 seconds puts their whole basket back on the shelves.

- Wheat is not sellable. It exists only as feed for the cow and the oven, and has no price and no shelf.

- Accessories skip the cubicle. The cap and the handbag have no size, so they bypass the boutique's entire bottleneck.

- A demo never consumes stock. Fifty people can try the TechHub floor unit; only a sealed box completes a sale.

- A backgrounded tab does not lose progress. A frame delta over 1.5 s runs a catch-up pass instead of simulating the gap.

- Hiding the tab burns a boost. Time away counts down a Rush Hour exactly as time played does, so it cannot be banked.

- Losing the pointer mid-drag drops the joystick. An OS popup, an app switch or a long-press callout used to swallow the pointer-up and leave the character walking into a wall.

# 12  Interface guide

The whole game is one HTML page: a full-bleed canvas with a fixed HUD over it and one bottom sheet that swaps its contents. There are no other screens, no menus between them and no loading states.

Figure 5 — The interface — a new game's HUD and guidance line, then the Products, Staff and Map sheets

## 12.1  Screen inventory

| Surface | Trigger | Purpose |
| --- | --- | --- |
| Canvas | always | the shop floor, the character, everyone in it |
| HUD header | always | settings, shop name, mall level, cash, gems |
| Objective line | when there is a next step | one sentence saying what to do now |
| Carry strip | while holding something | what is in your arms |
| Boost banner | while a Rush Hour runs | x2 income and the countdown |
| Dock | always | four buttons: Products, Staff, Map, Boost |
| Bottom sheet | on any dock or settings tap | the only modal surface in the game |
| Toasts | on events | 1.9 s, bottom, non-blocking |

## 12.2  HUD anatomy

The header is three groups on one row.

| Zone | Contents |
| --- | --- |
| Left | gear button, then the current shop's name as a tag |
| Centre | mall level star, a progress track, and have / need in short money notation |
| Right | a cash pill and a gem pill |

Money is abbreviated everywhere: under 1,000 it prints whole, then K, M, B, T, and past that a two-letter suffix (aa, ab, ...) so TechHub's numbers still fit a pill.

Below the header sit three conditional strips, in this order: the boost banner, the carry strip, and the objective line. The objective line is the single most important element in the interface — it is never empty while there is something useful to do.

## 12.3  The dock

Four buttons across the bottom, each able to show a badge.

| Button | Opens | Badge counts |
| --- | --- | --- |
| Products | the shop's line sheet | lines you can afford to level or build |
| Staff | hires and shop stats | hires you can afford |
| Map | the mall ring | shops you can afford to buy |
| Boost | the Rush Hour sheet | — |

The badges are the answer to "every screen must say what to do next". A badge on Products means there is money sitting idle.

## 12.4  Controls

| Input | Action |
| --- | --- |
| Drag anywhere on the canvas | floating joystick — the stick appears where you touch |
| Stick travel under 9 px | ignored (dead zone) |
| Stick travel 46 px | full speed |
| WASD or arrow keys | the same, at full throttle |
| Scroll wheel | zoom, 0.7x to 1.7x |
| Tap a dock button | open that sheet |
| Tap the scrim or the X | close the sheet |

The joystick is analog and floating: a small push walks, a full push runs, and there is no fixed pad to reach for. The stick is dropped on pointer-up, pointer-cancel, lost capture, window blur and tab hide — five paths, because losing any one of them leaves the character walking into a wall.

Movement is also un-projected: "up" on the stick is up the shop, not up the isometric grid.

## 12.5  Navigation flow

Figure 6 — Navigation — every sheet opens from the floor and closes back to it

Every sheet returns to the canvas. There is no back stack, because there is nothing to go back through.

## 12.6  The bottom sheet

One sheet element serves every panel. It has a drag grip, a title, a close button and a scrolling body, and it is backed by a scrim that also closes it. The title changes per mode: the Products sheet is titled with the shop's own name, the rest with their function.

The body is rebuilt from a template string on every state change and on a tick, but it is diffed against the last HTML before being written, so scroll position and touch state survive. A click only acts if the sheet actually offered that button — see Security and anti-cheat (§16).

## 12.7  Products sheet

One row per line, in unlock order. A row is an art chip, a name, a sub-line and an action button.

| Row state | What it says |
| --- | --- |
| Built | current level, price per item, and an Upgrade button showing the next cost |
| Built and maxed | a MAX badge instead of a button |
| Next to build | "UP NEXT" and the build cost |
| Locked, later | "after Bread — $2,600", naming the line it is waiting on |
| Locked, far off | "unlocks later" |

Naming the line a locked row is waiting on, and its cost, exists because a bare "unlocks later" with no cost and no place in the order reads as a bug.

Each shop overrides this sheet with its own body. The cafe splits into ingredients, recipes and machines; Burger Rush adds a per-station load figure with the bottleneck flagged; the Boutique prints the size breakdown per rail; TechHub prints each product's spec badges and its rival; the Sport Outlet prints whether a court is built and the conversion penalty if not.

## 12.8  Staff sheet

One hire row per role, plus one read-only stats row per shop. A hire row shows a glyph on a tinted disc, the role name, a one-line status that changes when hired, and either a Hire button with its price or a greyed "HIRED".

The stats rows are shop-specific and are the honest scoreboard:

| Shop | Stats row shows |
| --- | --- |
| Coffee | total tips earned, and walkouts |
| Burger Rush | trays out, sold, walkouts |
| Sport Outlet | conversion percentage, bought, rejected, walkouts |
| Boutique | conversion, sizes fetched, cubicles free |
| TechHub | conversion, advised, compared |

## 12.9  Map sheet

The mall drawn as a ring: one box per shop, linked shop to shop, solid where you can ride and dashed where the far end is locked. A box carries the shop's glyph, its name and its state — owned, affordable, or its price. Below the ring, one row per shop shows what it earns unattended and a Travel button.

Tapping an owned box travels there. Tapping an affordable locked box buys it open. The middle of the ring keeps the one figure that belongs to the mall rather than to any shop: what the place earns while you are away.

## 12.10  Boost sheet

One purchase: 15 gems for x2 income for 60 seconds. While it runs, a banner sits under the HUD with the multiplier and a countdown.

## 12.11  Settings sheet

Reached from the gear in the HUD, not from the dock.

| Group | Rows |
| --- | --- |
| Language | English, Simplified Chinese, Traditional Chinese, Bahasa Melayu |
| Save | Save now, Export, Import |
| Drive | Push, Pull, auto-backup toggle — or a line saying it is not set up |
| Danger | Reset, behind a confirm |

## 12.12  Offline sheet

Shown on load when time has passed. It reports what the mall earned while away, capped at 2 hours at half rate.

## 12.13  In-world feedback

Most of the interface is not in the HUD at all. It is drawn on the floor.

| Element | Meaning |
| --- | --- |
| Thought bubble | what this customer came for; two glyphs side by side for a two-item ticket |
| Green ring round the bubble | patience remaining; it only drains under that shop's own condition |
| Question mark over a head | they are wondering — stand with them and advise |
| Ruler over a head | they need a size fetched from the stockroom |
| Scales over a head | they are weighing the two rivals against their priority |
| Gold arrow on the floor | the tutorial's current target |
| Level pad | stand here to pour cash into the next level |
| Build plot | an unpaid fixture, with its price on it |
| Tinted floor block with a name | a department: VEGETABLES, GRILL, FITTING ROOMS |
| Rail label S 2 · M 0 · L 1 · XL 3 | per-size stock, with a red pip for a size at zero |
| Red station load figure | the bottleneck in Burger Rush |
| Cash pile | walk over it, or wait 9 s and it banks itself |

## 12.14  Notification language

Toasts last 1.9 seconds and never block. They are used for completions and confirmations — saved, reset, hired — and never for guidance. Guidance always goes to the objective line, because a toast that carries an instruction has disappeared by the time the player has walked anywhere.

All interface strings are keyed and translated. Product and shop names are also translated, falling back to the English original.

# 13  Art direction, brand and audio

There are no image assets in the game. Every product, fixture, animal and character is painted procedurally to the canvas at draw time. The only files under assets/ are the app icon and wordmark, and those are generated too.

## 13.1  Identity

| Name | Mini Shopping Mall — "MINI" on a gold slab, "SHOPPING MALL" in white with a navy outline |
| --- | --- |
| Descriptor | Idle Tycoon, letter-spaced under the wordmark |
| Mark | An isometric two-storey mall on a sky-blue tile, with a gold "M" billboard, a shopper and a stack of cash |
| Type | Baloo 2 at weight 800, falling back to Fredoka, Nunito, then system UI |

## 13.2  The face shading rule

One rule governs every isometric solid in the game and in the brand: three tints of one colour — top is the base, the right face one step darker, the left face two steps. Any new prop must follow it or it will not sit in the same light as everything around it.

## 13.3  Palette

The primary colourway is "Sky".

| Role | Hex | Used for |
| --- | --- | --- |
| Sky light to dark | #7CD9FF to #2A6FD6 | icon background gradient, theme colour |
| Mall white | #FFFFFF / #EFF4FB / #D7E2F1 | base floor, three faces |
| Gold trim | #FFC53D / #F2AC28 / #DC961A | cornice, billboard, currency, primary buttons |
| Mall pink | #FF7BA6 / #F25F8F / #D9457A | upper floor, awnings, shoppers |
| Glass | #7FD4FF / #CDEEFF | shopfront windows |
| Money green | #5FE08D / #41C673 / #2CA85C | cash, income figures, the "earned" state |
| Ink | #16295C | text on gold, outlines, shadows at 13-20% |

An alternate "Sunset" colourway swaps the sky for #FFC46B to #F4633F and the pink floor for teal #3FD4CB. It exists for seasonal skins and store-icon A/B tests. Money green is the one colour that may not be recoloured — it means income everywhere in the product.

Each shop also carries its own accent, used on the Map and the shop tag: Grocery mint #5FCBB6, Coffee brown #B07A4E, Burger Rush orange-red #E8552F, Sport Outlet violet #8B62FF, Boutique pink #FF7BA6, TechHub blue #4FB0FF.

## 13.4  Product painters

src/art.js holds one painter per product, about 1,500 lines of canvas drawing. The contract is fixed: a painter receives (ctx, x, y, s, c), draws an item standing on the point (x, y), grows upward by roughly s pixels, and tints with c.

Shapes are deliberately bold and few-sided, because the same painter draws the item at roughly 24 px on a shelf, in a customer's thought bubble, in the carry stack over the player's head, and as a chip in the Products sheet.

## 13.5  Logo pipeline

The brand kit is code, not artwork. tools/build-logo.mjs draws the isometric mall icon and the wordmark and writes every file in assets/logo/. Hand-editing an SVG there is a mistake — the next run overwrites it.

npm run logo:png

| Output | Use |
| --- | --- |
| icon.svg, icon-1024.png | primary app icon |
| icon-512/192/180.png | Play Store, PWA, iOS home screen |
| icon-simple.svg, favicon-32/64.png | below 40 px, with props and window detail stripped |
| icon-sunset.svg | the alternate colourway |
| wordmark.svg | title screen, splash |
| logo-lockup.svg | horizontal icon plus wordmark |
| preview.html | every asset at real size, in a browser |

The wordmark is white fill with a #16295C outline at 16 px and a gold slab offset 16 px down.

One shipping caveat: the generated SVGs reference the font by name and keep live text, so the tagline stays editable during development. Before the wordmark goes anywhere public, convert the text to outlines, or a machine without Baloo 2 renders a fallback.

## 13.6  Audio

Not built. There is no sound engine, no music and no effects.

When it is added, the cue list follows the feedback the game already gives visually: a pickup, a drop, a till ring, a cash pickup, a level-up, a build completion, a walkout, and one ambient bed per shop. The walkout cue matters most — it is the only failure the player can currently miss while facing the other way. Phase 4 proposes synthesising the cues in Web Audio rather than shipping sound files, which keeps the "no assets" rule and costs nothing.

# 14  Technical architecture

## 14.1  Stack

Vanilla HTML5 canvas and plain JavaScript. In development, scripts load as classic <script> tags into one MSM namespace — no bundler, no ES modules, no framework, no dependency at runtime. That choice is load-bearing: it is what lets a double-clicked index.html work from file://. Anything that requires a module graph breaks distribution as a folder.

The copy players get is built. npm run build joins the same 24 files, in the order index.html lists them, into one strict-mode function, minifies it with esbuild, and writes dist/ with content-hashed file names and no source map. dist/index.html still opens by double-click.

Figure 7 — System architecture — the same source, two ways into a browser

| Layer | Choice | Why | Rejected |
| --- | --- | --- | --- |
| Language | Vanilla ES2020 JavaScript | No transpile step for development | TypeScript — a build for every edit |
| Rendering | One <canvas>, hand-written isometric renderer | Every product painted in code; no sprite sheets to load | A game engine — a runtime bigger than the game |
| UI | HTML HUD and bottom sheet over the canvas | Text that translates and scales; one template per sheet | Canvas-drawn UI — no accessibility, no text layout |
| Release build | esbuild, one closure | No globals, one file, hashed name | Webpack, Vite — a config for a concatenation |
| Storage | localStorage, one sealed key | Synchronous, so the loop never waits; a whole save is about 10 KB | IndexedDB — async for no gain at this size |
| Backup | Export .json + Google Drive drive.file | A file the player owns | A game server — cost, accounts and a privacy policy |
| Hosting | GitHub Pages via GitHub Actions | Free; deploys dist/ on every push to main | Paid static hosts — nothing to buy |
| Local dev | tools/dev-server.mjs on port 8788 | 107 lines, no install | live-server — an npm tree for a static folder |

## 14.2  File layout

| File | Lines | Responsibility |
| --- | --- | --- |
| src/config.js | 1,363 | balance, the store list, one floor plan per shop — tune here |
| src/art.js | 1,528 | one painter per product |
| src/i18n.js | 1,575 | four language packs and the lookup |
| src/render.js | 1,376 | the canvas scene and the joystick |
| src/ui.js | 1,030 | HUD, bottom sheets, toasts, the offered-button check |
| src/entities.js | 797 | player, stockers, customers, cash |
| src/state.js | 660 | state, economy maths, the seal, save/load, offline |
| src/game.js | 601 | loop, input, the till, unlocking, travel |
| src/world.js | 297 | what is solid, and how bodies move and slide |
| src/tutorial.js | 241 | the per-shop script and the live hint |
| src/drive.js + drive-config.js | 244 | the Google Drive copy |
| src/iso.js | 147 | isometric projection and the trailing camera |
| src/backup.js | 113 | export and import the save file |
| src/cafe.js + cafe-render.js | 989 | Coffee Shop |
| src/food.js + food-render.js | 820 | Burger Rush |
| src/sports.js + sports-render.js | 668 | Sport Outlet |
| src/boutique.js + boutique-render.js | 833 | Fashion Boutique |
| src/tech.js + tech-render.js | 673 | TechHub |
| tools/build.mjs | 139 | the protected release build |
| tools/dev-server.mjs | 107 | the development server |
| tools/build-logo.mjs | 258 | every file in assets/logo/ |

13,955 lines of game code in total, plus 282 lines of CSS and a 112-line page. The release build is one script of about 310 KB.

## 14.3  The shop module contract

A shop with its own game is declared by mode on its store entry, and implemented as a pair of files. Adding a shop means honouring this contract and nothing else.

The logic module publishes MSM.<mode> and must provide:

| Method | Called by | Job |
| --- | --- | --- |
| active() | the frame loop | is this shop the one being stood in |
| reset() | on load and on travel | clear in-flight state |
| spawn() | entities.spawn | make this shop's kind of customer |
| stepCustomer(c, k, dt) | entities.updateCustomers | advance one shopper's state machine |
| update(dt) | the frame loop | stations, plots, hired crew |
| guide() | tutorial | the live hint line for this floor |

The render module publishes drawing helpers and, by convention, a collect(items, ctx) that contributes this floor's fixtures to the depth-sorted draw list.

Both files are loaded in index.html with the render module after the logic module. That ordering is a trap: both write into the same MSM.<mode> object, so a logic method named collect is silently clobbered by the renderer's. This was hit once in food.js and the logic method was renamed to handOver.

## 14.4  Floor plans

Every shop declares a plan in MSM.CFG.PLANS holding its world box, station boxes, level pads, shelves, lanes, sections, zones, till, queue slots, entrance, door, sign, bin and escalator. Shop-specific plans add their own arrays: machines and tables for the cafe, areas for courts and demo benches, rooms and waits for the boutique.

MSM.CFG.usePlan(i) swaps the active plan in place — it clears and reassigns the keys of the existing MSM.CFG.PLAN object rather than replacing it. Every module captured that reference at load time, so replacing the object would silently orphan all of them.

At load, each store's products are bound to its own plan: shelf boxes, lanes, browse points, output crates, level pads, machine index, court index, department section, and the derived upgradeBase.

## 14.5  Movement and collision

world.js maintains a walkability cache, rebuilt at the top of each frame. Bodies are circles of radius 0.22 that walk toward a target and slide along obstacles rather than stopping dead.

Only the player collides with fixtures. Customers and staff collide with each other — a separation pass runs after everyone has moved, so no two bodies end a frame in the same spot — but they pass through scenery and clip through fixtures on the diagonal. This is a known, accepted limitation, scheduled for Phase 4.

## 14.6  Rendering

One canvas, one depth-sorted pass per frame. Fixtures, products, bodies and floor markings are collected into a single list and drawn back to front by isometric depth. Product art, HUD chips and thought bubbles all call the same painters, so a new product needs exactly one function to appear everywhere.

## 14.7  Deployment

Pushing to main runs .github/workflows/pages.yml: npm ci, npm run build, and an upload of dist/ — and only dist/ — to GitHub Pages. The raw src/ files are never served to players. Because the script and stylesheet names carry a hash of their contents, a new release can never be served from a stale cache; there is no ?v= to remember to bump.

# 15  Save data and persistence

The whole game state is one JSON object in localStorage under the key msm.save.v12, wrapped in a seal. It is written every 10 seconds of loop time, on visibilitychange and on pagehide. A quota error or a private-mode failure is swallowed silently — the game keeps running.

## 15.1  Shape

What is stored is { format: "msm.sealed", data, sig }: the game as a JSON string, and a hash of that string. Inside data:

| Field | Holds |
| --- | --- |
| cash, gems, level | the three headline numbers |
| current | which shop you are standing in |
| boostLeft | seconds of Rush Hour left, counted in game time |
| lastSeen | a timestamp, for offline earnings |
| totalEarned, served | lifetime tallies |
| stores[] | one entry per shop, by array index |

Each store entry holds owned, till, tillPaid, open, stockers, cashier, its own tut progress, sales, walkouts, a products[] array, and exactly one mode block: cafe, sports, boutique, tech or food.

A product entry holds built, buildPaid, level, shelf, out, feed, t and pay — so a half-paid build plot and a half-paid level survive a reload.

In-flight work is deliberately not saved. Orders, tickets, trays, part-cooked food and customers on the floor live only in the sim, and a reload starts the floor empty. The one exception is the cafe's pickup counter: drinks already made stay where they were.

## 15.2  The save-index rule

This is the single most dangerous constraint in the project.

MSM.load() merges stores by array index. Inserting a shop in the middle of CFG.STORES silently loads the wrong shop's data into every shop after it. When Burger Rush was added at index 2, the Sport Outlet, the Boutique and TechHub all shifted, and the save key had to be bumped to v12 so the old save was retired rather than mangled.

Any future insert must bump SAVE_KEY again. Appending at the end is safe; inserting is not.

That rule was acceptable while the game had no public players. It is not any more: the Pizza Restaurant belongs at index 3, and bumping the key would throw away every live save. Phase 4 therefore starts by storing each shop's id and merging by id, with a one-time read path for v12 saves — see Project plan and timeline (§18).

A second safety net catches shape changes within a shop: if a stored product array is a different length from the current one, that shop starts fresh rather than mapping old numbers onto different lines. This is what saved the Coffee Shop when it was rebuilt from 4 shelf products into 16 ingredients and recipes.

## 15.3  Forward-compatible merging

Load never trusts the file. Every number must be finite and inside the range the game itself could have produced, or it falls back to its default: shelf counts to SHELF_CAP, output to CRATE_CAP, feed to FEED_CAP, levels to the cap, current to the store count, and a lastSeen in the future to now. Cash already paid into a pad is capped one dollar below its price, so stepping on it can never finish a build for free. New fields added since a save was written take their blank-state value.

One field is reconciled rather than read: the boutique keeps both a per-size breakdown and a rail total, which are two views of one thing, so the loader recomputes rather than trusting either.

Tutorial progress was once a single number for the whole save that in practice only described the mini mart. On load, an old save's number is applied to shop 0 only; every other shop starts its own walkthrough.

## 15.4  Export, import and Drive

| Route | What it does |
| --- | --- |
| Export | writes a dated .json you can keep anywhere — sealed like the local save |
| Import | reads one back, after checking its seal |
| Drive push / pull | one file in a folder of your own, drive.file scope |
| Drive auto-backup | opt-in, debounced, silent |

Export and Import both work from a double-clicked index.html. Drive does not — it needs the game served from a real origin, such as the live GitHub Pages site. The OAuth client is configured in src/drive-config.js in the same Google Cloud project as the two sibling apps.

The Drive layer is shared with MoneyFlow and FinSim. That sharing carries a known trap: one Cloud project and one client ID across apps, with a per-app sub-folder, and changing an app's identifier orphans the save already in Drive.

Restoring always replaces, never merges. It confirms first, then reloads.

# 16  Security and anti-cheat

A single-player game with no server has no password database to leak and no other player to harm. Its threat model is short but real: a player who pastes MSM.state.cash = 1e12 into the console, or edits a number in their save, has made the whole progression ladder meaningless — and a page that runs whatever code reaches it is also a page an injected script could hijack. The hardening of 23 September 2026 closed both, on the principle that no single mistake should reopen either.

## 16.1  Threat model

| Threat | How it would arrive | Status |
| --- | --- | --- |
| Setting cash from the console | MSM.state.cash = 1e12 | Closed in the release build — no globals exist |
| Reaching inside through a built-in | A getter or toJSON planted on Object.prototype; a replaced forEach; a requestAnimationFrame that lies about the time | Closed — the game keeps its own copies and freezes the shared prototypes before any console code runs |
| Reading the code from the live site | View source, the Sources panel | Only one minified file is served; no src/, no source map |
| Editing the save | Application → Local Storage, or an exported .json | Refused — a broken seal is rejected on load and on import |
| Impossible numbers in a save | Infinity, NaN, negatives, a level of 10,000 | Clamped to what the game could produce |
| Rewriting a button | Changing data-i or re-enabling a disabled button in Elements | Ignored — a click runs only if the sheet offered it; every action re-checks its rules |
| Winding the clock back | Replaying a Rush Hour | Closed — the boost counts down in game time |
| Script injection | A <script> or onerror= reaching the page | Refused by the Content-Security-Policy |
| A refused save overwriting the cloud | A fresh game auto-pushing over the good Drive copy | Closed — auto-push stays off for the session |
| Someone with the DevTools debugger | A breakpoint, and a variable edited by hand | Out of scope — only a game server could stop it, and it affects only their own copy |

## 16.2  Controls in place

- One closure, no globals. tools/build.mjs joins the 24 files inside a single strict-mode function with MSM as a local variable, so nothing the game owns is reachable by name from the console.

- Trusted built-ins. Before any console code can run, the build takes its own frozen copies of Math, JSON, Object, Date, performance and requestAnimationFrame, and freezes Object.prototype, Array.prototype, Function.prototype and the array iterators. Four names — constructor, toString, valueOf, toLocaleString — stay assignable on a library's own objects, so Google sign-in keeps working. A plain freeze was chosen over getter/setter pairs after the latter measured 12x slower on the game's array code.

- A namespace with no prototype. MSM is created with Object.create(null), so reading a property it does not have cannot land in someone else's getter.

- The seal. Every save and export is { format, data, sig } with a 64-bit hash of the data and a pepper. An edited file fails the check and is refused — never destroyed: it is set aside under msm.save.v12.rejected, so a false refusal can still be recovered.

- A legacy window. Saves and backup files written before the seal are still read until 1 November 2026, so nobody's progress was lost the day it shipped. After that date an unsealed save looks exactly like a hand-written one and is refused.

- Clamped on the way in. Every loaded number is checked — see Forward-compatible merging (§15.3).

- Only offered buttons act. Each sheet records the action and index of every button it rendered, read from its own HTML string rather than the page. A click on anything else does nothing, a mutation observer puts rewritten attributes back on the next frame, and every action in game.js then re-checks its index, ownership, cost and preconditions anyway.

- Content-Security-Policy. index.html allows scripts only from this site and Google's sign-in client, network calls only to Google's APIs, and sets object-src 'none', base-uri 'none' and form-action 'none'.

- A console warning. The release build prints a "Stop!" warning telling players that code pasted into the console will not work — aimed at the scam that works on people, not on code.

- A harder dev server. tools/dev-server.mjs answers malformed URLs with 400, will not serve .git, node_modules or dotfiles, and sends nosniff, DENY framing and a strict referrer policy.

Figure 8 — How a save is checked — on load, on Import and on a Drive pull

## 16.3  Privacy by construction

No account, no analytics, no telemetry and no advertising SDK. The only network calls the page is permitted to make are Google's sign-in and Drive APIs, and only after the player chooses to connect Drive. The save lives in the player's own browser and nowhere else unless they export it.

## 16.4  What is not protected, and why

- The debugger. Anyone can pause the game on a breakpoint and edit a variable by hand. No web page can prevent that; only a server-authoritative game could, and it would only ever change the cheater's own copy.

- A reader of the source. The repository is public and the seal's pepper ships inside the game, so someone who reads the code can forge a seal. The seal stops the ten-second cheat, not a determined programmer. Hiding the pepper means making the repository private.

- Unsealed saves until 1 November 2026. Accepted on purpose, and closed automatically on that date.

- The development build. npm start serves src/ with window.MSM in place, because that is what makes debugging possible. It is never deployed.

# 17  Testing and quality assurance

A build is judged by playing it, not by reading its numbers. A game's failure mode is rarely a crash — it is a floor that plays badly, a hire that quietly earns less, or a save that loads into the wrong shop — so the checks below are built around play.

| Layer | How | Catches |
| --- | --- | --- |
| Playtest | Drive the character through each shop by hand, from a fresh save and from a seeded one | Cramped floors, accidental triggers, missing guidance, a shop that is no fun |
| Measured runs | Fixed-length runs with and without each hire, read from the Staff sheet | A hire that lowers revenue; a bottleneck that does not move |
| Invariants | Console checks in the development build | Size breakdowns that disagree with the rail; negative stock |
| Save round trip | Export, clear site data, Import; and a reload mid-build | Lost progress, half-paid pads, the index rule |
| Security | Console attacks, edited saves and rewritten buttons against the release build | Anything that turns a typed number into cash |
| Headless capture | A script driving headless Edge over the DevTools protocol | The page failing to start; every shop rendering. It produced the screenshots in this document |

## 17.1  Measured results on record

| Measurement | Result |
| --- | --- |
| Burger Rush, fryer levelled, 80 s | fryer load 3.7 → 0.4, grill 1.2 → 3.0, trays out 39 → 44 |
| Burger Rush, nobody hired | 15 orders taken, 0 trays out, 9 walkouts |
| Boutique, 2 vs 5 fitting rooms | 41% vs 66% conversion |
| TechHub, cold / benches / benches + advisor | 28% / 62% / 70% conversion |
| TechHub first cut, advised vs demo-and-compare | 54% vs 64% — the bug that produced the rule in The known balance lesson (§10.7) |

## 17.2  The invariant worth testing

Per-size rack counts must sum to the rail total. A browser-console loop over MSM.econ.bstate().racks in the development build catches that whole class of bug in seconds, and the loader already re-normalises rather than trusting the save.

## 17.3  Browser matrix

| Browser | Status |
| --- | --- |
| Chrome / Edge, desktop | Primary target; development and this document's screenshots |
| Chrome, Android | Target platform; to be verified on devices in Phase 4 |
| Safari, iOS and macOS | To verify in Phase 4 — Safari may clear script-written storage after seven days without a visit |
| Firefox | Expected to work; to verify in Phase 4 |
| Private / incognito windows | Plays; the save is lost when the window closes |

## 17.4  Per-floor acceptance

☐ Every gap you can see, you can walk through — at least 1.0 wide against a 0.22 body

☐ Walking a lane never triggers a station you did not mean to touch — lanes sit clear of REACH 0.8

☐ Every station that eats something stands within a few units of what it eats

☐ The objective line is never blank while there is something useful to do

☐ No locked row anywhere says only "unlocks later" — it names the line ahead of it and a cost

☐ Every hire is visible on the floor doing its job

☐ The guidance script ends at the first sale and never runs again for that shop

## 17.5  Per-shop acceptance

☐ The shop's signature mechanic is the thing that decides whether you earn, not a price modifier

☐ With nobody hired, the shop is playable by hand and clearly worth playing

☐ With everyone hired, the shop earns unattended, and hiring strictly beats not hiring

☐ The Staff sheet reports a number that tells you whether the floor is coping

☐ Its failure state is visible on the floor, not only in a tally

## 17.6  Economy acceptance

☐ The next thing you can afford is always legible from the dock badges

☐ No level, build or hire leaves the player with nothing to do next

☐ Offline earnings are capped at 2 hours and half rate, and are reported on return

☐ Money notation stays inside its pill at TechHub scale

## 17.7  Release checklist

☐ Every acceptance list above re-run on any shop that changed

☐ npm run build succeeds and dist/index.html plays from a double-click

☐ In the built game, MSM is undefined in the console and a pasted cash edit does nothing

☐ An edited save is refused and set aside as .rejected; an untouched one loads

☐ Export → clear site data → Import restores the game

☐ SAVE_KEY, or the id-based merge, confirmed against the final store order

☐ No console errors and no Content-Security-Policy violations

☐ Pushed to main, the Pages workflow green, and the live site checked with a hard reload

# 18  Project plan and timeline

Three phases are complete. Phase 4 is what this proposal asks approval for: ten weeks from 5 October to 13 December 2026, closing objectives O1, O13 and O14 and releasing v1.0.

## 18.1  Phases 1–3 — delivered

| Phase | Dates | Delivered |
| --- | --- | --- |
| 1 · Foundation | 27–28 Aug 2026 | Grocery Store, the isometric engine, save layer, Drive copy and brand kit on day one; joystick reworked; camera containment; worst product art redrawn; four languages; Coffee Shop |
| 2 · The roster | 1–4 Sep 2026 | Cafe chef and oven; Sport Outlet, Fashion Boutique and TechHub on 1 Sep; Burger Rush as shop 3 on 2 Sep, with the save key bumped to v12; per-shop guidance; playtest pass on space and guidance; level cap 100; character and interface polish |
| 3 · Proposal and hardening | 22–23 Sep 2026 | Revision 1 of this proposal; the protected release build, sealed saves, clamped loads, offered-button checks, game-time boost, Content-Security-Policy, a hardened dev server and the GitHub Actions deploy |

Six shops, four languages, the brand kit, the save layer and the Drive copy all landed inside nine days. Twenty-nine commits in all.

## 18.2  Phase 4 — proposed

| Week | Dates | Work | Deliverable |
| --- | --- | --- | --- |
| 1 | 5–11 Oct | Save by shop id — each store entry carries its id, load merges by id, and a one-time path reads v12 saves into the new order | Pizza can be inserted at index 3 without retiring a single save |
| 1–3 | 5–25 Oct | Pizza Restaurant — floor plan budgeted for walking room first; the sequential station chain; oven timing with a burnt state; difficulty tiers; its hires; its guidance script | Shop 4 playable; objective O1 met |
| 4 | 26 Oct – 1 Nov | Seal cutoff — confirm legacy saves still load on 31 Oct and are refused on 1 Nov; prompt one Export for players who have never made one | The legacy window closes cleanly |
| 4–5 | 26 Oct – 8 Nov | Sound — a Web Audio engine and the eight cues, synthesised rather than recorded; a mute switch in Settings | Objective O14 met |
| 6 | 9–15 Nov | Collision for staff and shoppers — steer around fixtures instead of clipping through them | No visible clipping on any floor |
| 7–8 | 16–29 Nov | Late-game balance — seed a save at each unlock tier, play each through, tune config.js | Objective O13 met; the $95M unlock actually reached |
| 9 | 30 Nov – 6 Dec | Release prep — PWA manifest and install icons, wordmark converted to outlines, the browser matrix verified on real devices | Installable from the browser |
| 10 | 7–13 Dec | Release, documentation refresh, proposal revision 3 | v1.0 |

Figure 9 — Phase 4 — ten weeks, six milestones

## 18.3  Milestones

| ID | Milestone | Due | Gate |
| --- | --- | --- | --- |
| MS-1 | Id-based save merge live | 2026-10-11 | A v12 save loads into the new order unchanged |
| MS-2 | Pizza Restaurant playable | 2026-10-25 | Per-floor and per-shop acceptance lists pass |
| MS-3 | Seal cutoff passed | 2026-11-01 | Legacy saves refused; no false refusals reported |
| MS-4 | Sound and collision in | 2026-11-15 | Every cue fires; no clipping on any floor |
| MS-5 | Late game balanced | 2026-11-29 | Every unlock tier played through |
| MS-6 | v1.0 released | 2026-12-13 | Live, documented, tagged |

MS-1 is a hard gate. Building the pizza floor before the save merges by id would force exactly the choice the index rule describes — retire every save, or mangle them — and the game now has players it would do that to.

# 19  Risks and mitigations

| ID | Risk | Likelihood | Impact | Mitigation | Residual |
| --- | --- | --- | --- | --- | --- |
| R1 | Inserting the pizza shop shifts every later shop's save | Certain if unmitigated | Critical | MS-1: merge by shop id before any insert; v12 read path | Low |
| R2 | The save has one copy, in one browser — clearing site data loses the game | Medium over a year | High | Export, Drive push and opt-in auto-backup; a one-time Export prompt in week 4 | Medium — all need the player to act once |
| R3 | Safari clears script-written storage after seven days without a visit | Medium | High | Drive copy; verify on iOS in week 9; document it | Medium — not fixable client-side |
| R4 | The seal refuses a genuine save | Low | High | The save is set aside, not deleted; Drive auto-push stays off; recovery is possible by hand | Low |
| R5 | A cheater forges a seal from the public source | Low | Low | Accepted — it affects only their own copy; a private repository is the only real fix | Accepted |
| R6 | Late-game balance is unverified past the early shops | High | Medium | MS-5: seed a save at each tier and play it | Low after MS-5 |
| R7 | No automated test suite; a regression is found only by playing | Medium | Medium | Acceptance lists; Staff-sheet figures as smoke tests; the headless capture script as a start-up check | Medium |
| R8 | Staff and customers clip through fixtures | Certain today | Low | Week 6 | Low |
| R9 | A render module's helper silently replaces a logic method of the same name | Low | Medium | Naming rule in the module contract | Low |
| R10 | Single developer, shared with the sibling apps' own next phases | Medium | High | This document as the handover; the module contract; config.js as the one place to tune | Medium |
| R11 | The wordmark ships as live text and renders in a fallback font | Medium | Low | Convert to outlines in week 9 | Low |
| R12 | A change to the shared Drive layer or Cloud project breaks all three apps | Low | Medium | One client ID per app, one sub-folder per app; test Drive in all three after any change | Low |

## 19.1  The three that deserve a decision, not just a mitigation

R1 is the reason for MS-1. The index rule was safe while nobody else played. Now it is a choice between retiring every save and mangling them, and merging by id removes the choice.

R2 and R3 are the same risk. Both end with a browser that no longer holds the game. The only real answer is a second copy that is not the browser, and today that copy exists only if the player makes it. Phase 4 asks for it once, rather than waiting for the player to discover Settings.

R10 is a scheduling risk, not a technical one. The same developer owns MoneyFlow and FinSim. Phase 4 is sized at ten hours a week so that it can run alongside them; if another project's phase takes the same weeks, the plan slips as a whole rather than being squeezed.

# 20  Resources and budget

Mini Shopping Mall costs RM 0 a month to run today, and Phase 4 keeps it there. The only real resource is developer time.

## 20.1  People

| Role | Who | Commitment |
| --- | --- | --- |
| Developer, designer, artist and tester | One person | ~10 hours a week for 10 weeks — 100 hours |
| Playtester and product owner | The same person, plus friends and family on the live build | Continuous |

A second developer is not proposed. This document, the module contract and config.js are what a handover would run on.

## 20.2  Tools and infrastructure

| Item | Cost | Note |
| --- | --- | --- |
| GitHub repository, Actions and Pages | RM 0 | Free for public repositories |
| Storage | RM 0 | The player's own browser |
| Google Cloud project + Drive API | RM 0 | Shared with the sibling apps; free at this volume |
| Node.js, esbuild, resvg | RM 0 | Build-time only; none ships to players |
| Fonts | RM 0 | Baloo 2 is open-licensed |
| Sound | RM 0 | Synthesised in Web Audio — no files to buy |
| Art | RM 0 | Painted in code |
| Current total | RM 0 / month |  |

## 20.3  Optional and conditional costs

| Item | Cost | When it applies |
| --- | --- | --- |
| Custom domain | ~RM 60 / year | Only if the github.io address is not wanted |
| Google Play developer registration | US$25 once (≈ RM 106) | Only if the game is wrapped and listed on Android |
| Apple Developer Program | US$99 / year (≈ RM 421) | Only if the game is wrapped and listed on iOS |

Ringgit figures are approximate, converted at about RM 4.25 to the US dollar; they are for sizing, not for budgeting to the sen.

## 20.4  Three-year total cost of ownership

| Scenario | Year 1 | Years 2–3 | 3-year total |
| --- | --- | --- | --- |
| Web only (as proposed) | RM 0 | RM 0 | RM 0 |
| Web + custom domain | RM 60 | RM 120 | RM 180 |
| Web + Android listing | ~RM 106 | RM 0 | ~RM 106 |
| Web + Android + iOS listings | ~RM 527 | ~RM 842 | ~RM 1,369 |

The recommendation is to stay web-only through v1.0 and decide on store listings with the monetisation question in Future roadmap (§21), because a listing without a plan for revenue is a cost with nothing to set against it.

## 20.5  What the budget does not buy

No paid art, no paid audio, no analytics, no crash-reporting service, no advertising network and no server. Everything in the stack is free at this scale because the game is deliberately small enough to stay there.

# 21  Future roadmap

After v1.0 the work splits three ways: what each shop's own backlog holds, what cuts across the mall, and what has been deliberately left out.

## 21.1  Next: shop 4, the Pizza Restaurant

The only gap in the roster, and the core of Phase 4. It is specified and deliberately contrasted against Burger Rush: fast food cooks three things in parallel, pizza walks one thing through stations in sequence.

Figure 10 — The Pizza Restaurant — one pizza through every station, with the oven as the skill

The skill is oven timing — undercooked and burnt are both failures — and each pizza carries a difficulty tier from one star (Cheese) to four (Deluxe), which sets how many topping steps it needs.

Definition of done for shop 4:

☐ A floor plan budgeted for walking room before the maths, per the playtest criteria

☐ A sequential station chain where a pizza physically moves between stations

☐ Oven timing with a visible window, and a burnt state that loses the sale

☐ Difficulty tiers that change the number of steps, not just the price

☐ Its own guidance script ending at the first sale, plus a live hint line

☐ Saves merged by shop id first, so inserting it at index 3 retires nothing

☐ A hire that appears on the floor as a body

## 21.2  Deferred by shop

Each built shop has a named backlog. None of it blocks play.

| Shop | Deferred |
| --- | --- |
| Coffee | day cycle, end-of-day summary, missions; further food and equipment tiers |
| Sport Outlet | quality tiers and brands, player-set prices, seasonal promotions, store reputation and VIP athletes, the further four sports the zones are shaped for, a trial animation instead of a progress bar |
| Boutique | colour as a second axis, outfit style matching, trends and seasons, promotions and bundles, VIP shoppers, assistant levels |
| TechHub | delivery for big boxes, a service desk with warranty and repairs, trade-ins, installation, storage and colour variants, launch events, supplier tiers |

## 21.3  Cross-cutting candidates

| Item | Value | Cost |
| --- | --- | --- |
| Prestige | A reset-for-multiplier layer that gives the late game a reason to start again | Medium — a new balance axis |
| Per-store decoration | Something to spend on that is not throughput | Medium — must not break walking room |
| Tutorial past the first sale | A guided second hour | Low — the hint line already carries most of it |
| A second till per shop | Relief for the busiest floors | Medium — queue logic assumes one |
| Mobile store listings | Reach beyond the browser | See Resources and budget (§20) |

## 21.4  Deliberately not built, and why

- Energy timers and adverts. They make money by interrupting the loop, and the loop is the product.

- A leaderboard. An honest one needs a server-authoritative game; a dishonest one is worse than none.

- Free placement of fixtures. Every floor is authored so that walking room and feed distances are guaranteed; free placement gives both up.

- Tap-to-collect. Built first, and discarded.

## 21.5  Open questions

- What unlock price does the Pizza Restaurant take? It sits between Burger Rush ($45K) and the Sport Outlet ($180K) in the roster, which leaves a narrow band, or the shops after it shift.

- Does the roster stop at seven? The Sport Outlet's zones are shaped to take four more sports, which is a shop's worth of content without a new shop.

- Is there a monetisation model? Gems are earned only from mall levels today. Nothing in the build sells them, and nothing should until the question is answered on purpose.

- What is the release platform? The PWA and iOS icon sizes are generated, but there is no manifest, no service worker and no store listing yet.

## 21.6  The sibling apps

| App | Domain | Relationship |
| --- | --- | --- |
| MoneyFlow | Personal finance | Shares the Google Drive save layer and Cloud project |
| FinSim | Financial calculators | Shares the Drive layer; nothing else |

What travels between them is the Drive layer and the discipline of a static site with no server. What does not travel is anything visual: Mini Shopping Mall is a game with its own brand.

# 22  Conclusion and approval

Mini Shopping Mall already works. Six shops are live and each plays as a different game on one set of controls, the save survives reloads and backups, the running cost is RM 0 a month, and since 23 September the release build refuses the cheats a single-player web game realistically faces. What this proposal asks for is not a build from nothing — it is ten weeks to finish the roster, give the game a voice, and play the late game for real before calling it v1.0.

The case rests on three things:

- The hard part is done. The engine, the six shop modules, the module contract, the save layer and the security model exist and are documented here in full.

- The remaining scope is small and known. One shop, specified. One sound engine, with its cue list already written. One collision pass and one balance pass. MS-1 exists so the only genuinely dangerous step — the save order — is solved before anything is built on it.

- The downside is bounded. If Phase 4 stops early, every milestone reached still ships: the id-based save, the seventh shop, sound and balance are each independent improvements to a game that already plays — at RM 0.

## 22.1  The decision requested

| Approve | Phase 4 as scoped — 10 weeks, ~100 hours, one developer |
| --- | --- |
| Budget | RM 0 committed. Store listings, if wanted, are a separate decision after v1.0 |
| Decide by | 2026-09-30 |
| Start | 2026-10-05 |

If Phase 4 is not approved, the recommendation is to do MS-1 anyway: merge saves by shop id. It is a week's work, and it is what keeps every future change to the roster from costing players their progress.

## 22.2  Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Product owner |  |  |  |
| Developer |  |  |  |
| Reviewer |  |  |  |

## 22.3  Sources

Every figure in this proposal is taken from the Mini Shopping Mall repository as it stands on 23 September 2026 (commit d4c0d1f) — the source files in src/ and tools/, index.html, README.md, docs/DRIVE.md, assets/logo/BRAND.md, and 29 commits of git history from 27 August to 23 September 2026. The measured runs are the ones recorded during development. The screenshots were captured from the running game on 23 September 2026. The genre comparisons in Background and problem statement (§2) and the platform fees in Resources and budget (§20) are stated from general knowledge and should be checked against current terms before the document is shown outside the project.

# 23  Glossary

| Term | Meaning |
| --- | --- |
| Arcade-idle | A casual genre where you move a character to do the work by hand, then hire staff to automate it |
| Idle clicker | A genre where progress comes from tapping menus and waiting, with no character in the world |
| Dimetric / isometric | The 2:1 angled grid the floors are drawn on |
| Tick | One pass of the frame loop |
| REACH | 0.8 units — how close you must stand to use a station |
| Build plot | A fixture not yet paid for; stand on it and cash drains in |
| Level pad | The pad beside a station; stand on it to pay for the next level |
| Line | One product a shop sells, with its own station, level and price |
| Stocker | The generic hire who hauls feed and restocks shelves |
| Patience | The ring round a customer's bubble; at zero they walk out |
| Grace | Seconds before patience starts to drain |
| Conversion | Of everyone who walked in, the share who bought |
| Bottleneck | The slowest station in Burger Rush, which sets the whole shop's pace |
| Mall level | A level earned from the sum of every product level you own |
| Gems | 3 per mall level; spent only on a Rush Hour |
| Rush Hour | x2 income for 60 seconds, for 15 gems |
| Offline earnings | What staffed shops earn while the game is closed — up to 2 hours at half rate |
| SAVE_KEY | The localStorage key the save lives under, currently msm.save.v12 |
| Seal | The hash stored beside the save; an edited save breaks it and is refused |
| Pepper | The fixed secret mixed into the seal's hash; it ships inside the game |
| Closure | A function whose local variables nothing outside it can reach; the release build is one |
| CSP | Content-Security-Policy — a rule in the page that tells the browser which scripts it may run |
| drive.file | The narrowest Google Drive permission: only files the app itself created |
| Content hash | A short fingerprint of a file's contents in its name, so a changed file always gets a new name |
| PWA | Progressive Web App — a web page that can be installed like an app |